## Day-by-day execution plan

This is an 80-day execution plan optimized for shipping a usable MVP, not for elegance. It assumes you are working roughly 30 hrs/week, so some days will be heavier than others. Treat this as the default sequence and compress or stretch individual days based on actual progress.

The main rule: every 10 days, something real must work end-to-end.

# Days 1–10: foundation, repo, auth, state, shell

### Day 1

Set product constraints in writing.

Deliverables:

- one-page product spec

- one-page non-goals list

- exact MVP feature list for core features 1–5

- exact supported vertical slice for launch, preferably one: plumbing or HVAC

Decide:

- no custom integrations in MVP

- no autonomous booking without validation

- no exact quotes, only ranges

- one tenant type only

Output:

- product-spec.md

- non-goals.md

### Day 2

Create the repo and project structure.

Build:

- monorepo

- frontend app

- backend app

- shared package for types/schemas

- worker package

- infra/config package

Set up:

- TypeScript strict mode

- ESLint

- Prettier

- Husky or equivalent pre-commit checks

Output:

- repository bootstrapped

- clean local dev startup

### Day 3

Set up environments and deployment skeleton.

Build:

- local env templates

- staging env

- production env

- secret management conventions

- CI pipeline

- frontend deploy pipeline

- backend deploy pipeline

Output:

- push to main deploys staging

- healthcheck endpoints live

### Day 4

Stand up Supabase and initial database schema.

Build:

- accounts

- users

- audit_events

- prompt_versions

- workflow_runs

- workflow_steps

Set up:

- migrations

- seed scripts

- local fixtures

Output:

- DB migration flow working

- first schema in source control

### Day 5

Implement auth and tenant isolation.

Build:

- Supabase auth integration

- account membership

- roles: owner, dispatcher, admin

- API auth middleware

- tenant resolution middleware

Output:

- sign in works

- tenant-scoped API requests work

### Day 6

Implement row-level security and access control tests.

Build:

- RLS policies

- automated tests for tenant isolation

- role-based checks in backend

Output:

- two tenants cannot cross-read or cross-write

- security baseline in place

### Day 7

Create the base dashboard shell.

Build:

- app layout

- navigation

- account settings page

- empty pages for leads, calls, jobs, technicians, pricing, KB, prompt config

Output:

- authenticated users see a usable shell

### Day 8

Wire Sentry and PostHog.

Build:

- frontend error tracking

- backend error tracking

- product analytics events

- request ID correlation

- audit log helper utility

Output:

- errors and key UI events visible

### Day 9

Implement vendor abstraction interfaces.

Build interfaces for:

- telephony provider

- voice agent provider

- model provider

- retrieval provider

- notification provider

Do not implement everything yet. Just define boundaries.

Output:

- no direct vendor calls scattered through the codebase

### Day 10

Create the first vertical slice review checkpoint.

Deliverables:

- auth working

- tenant model working

- DB migrations working

- dashboard shell working

- telemetry working

Spend the rest of the day doing cleanup and fixing friction.

# Days 11–20: lead domain, call domain, inbound intake MVP

### Day 11

Add core customer and lead schema.

Build:

- customers

- leads

- lead_fields_extracted

Output:

- CRUD for customer and lead entities

### Day 12

Add telephony and transcript schema.

Build:

- calls

- call_transcripts

- messages

Output:

- backend can persist a call and transcript chunks

### Day 13

Create leads list and lead detail pages.

Build:

- leads table

- lead detail view

- lead timeline section

- customer profile section

Output:

- usable basic lead management UI

### Day 14

Create calls list and call detail pages.

Build:

- calls table

- call detail page

- transcript viewer

- linkage between calls and leads

Output:

- you can inspect raw intake artifacts

### Day 15

Integrate Twilio inbound webhooks.

Build:

- webhook verification

- inbound call event intake

- call session creation

- initial event logging

Output:

- phone events hit your backend and create records

### Day 16

Integrate Vapi or your chosen voice-agent runtime.

Build:

- connect call flow entry

- receive transcript or transcript events

- persist transcript incrementally

Output:

- test call produces stored transcript records

### Day 17

Build extraction schemas and the first extraction pipeline.

Extract:

- caller name

- phone

- service type

- urgency

- address

- preferred time

Build:

- Zod or JSON schema validators

- extraction result persistence

- confidence field

Output:

- transcript can be converted into structured intake fields

### Day 18

Implement the model wrapper and prompt version storage.

Build:

- model router abstraction

- prompt loader

- prompt version DB read

- model run logging

- cost and latency logging

Output:

- extraction pipeline uses versioned prompts, not inline strings

### Day 19

Build human review/edit flow for extracted fields.

Build:

- extracted fields panel

- editable confidence-tagged values

- manual corrections saved with audit trail

Output:

- operator can correct bad extraction safely

### Day 20

End-to-end intake checkpoint.

Test:

- call arrives

- transcript stored

- extraction runs

- lead is created

- user reviews and edits

Do not move on until this works reliably.

# Days 21–30: workflow engine and durable execution

### Day 21

Set up Temporal.

Build:

- worker

- namespace

- local dev config

- hello-world workflow

- activity conventions

Output:

- Temporal runtime operational

### Day 22

Create InboundLeadWorkflow.

Steps:

- create call

- ingest transcript

- run extraction

- validate fields

- create/update customer

- create lead

- log audit events

Output:

- intake is workflow-driven, not request-driven spaghetti

### Day 23

Create MissedCallWorkflow.

Steps:

- detect missed/unanswered call

- wait a short delay

- send callback SMS

- log result

- retry on failure

Output:

- missed calls automatically produce a response

### Day 24

Create workflow state UI.

Build:

- workflow runs table

- step detail view

- last error view

- retry button

- resume/cancel support where reasonable

Output:

- you can debug workflow state without touching the DB

### Day 25

Implement idempotency and deduplication rules.

Build:

- idempotency keys for webhooks

- outbound notification dedupe

- workflow-safe write helpers

Output:

- repeated provider events do not create duplicate business actions

### Day 26

Implement retries, timeouts, and failure handling.

Build:

- retry policies

- dead-letter bucket/table

- activity timeout defaults

- alert events for repeated failures

Output:

- failure paths are controlled

### Day 27

Refactor lead/call creation fully behind workflow activities.

Output:

- one clean orchestration path

- fewer direct writes from controllers

### Day 28

Write workflow integration tests.

Test:

- happy path

- missing fields path

- repeated webhook path

- provider timeout path

Output:

- workflow engine has real coverage

### Day 29

Run chaos day.

Manually break:

- provider callback order

- worker restart mid-run

- duplicate webhook delivery

Fix whatever fails.

### Day 30

Workflow checkpoint.

Do not move on until:

- workflows are inspectable

- retries are sane

- duplicate events are handled

- manual review still works

# Days 31–40: follow-ups, notification layer, owner value

### Day 31

Add notification templates and policies.

Build:

- template storage

- template key conventions

- business-hours send rules

- unsubscribe/opt-out logic

Output:

- safe template-driven outbound messaging layer

### Day 32

Implement Twilio SMS sending service.

Build:

- SMS send activity

- delivery status callbacks

- message persistence

- retry rules

Output:

- outbound SMS is durable and logged

### Day 33

Implement email sending service with Resend.

Build:

- email template send path

- persistence

- failure tracking

Output:

- email fallback available

### Day 34

Create ConfirmationWorkflow.

Trigger:

- when a lead becomes scheduled or pending confirmation

Output:

- customer gets confirmation message at the right time

### Day 35

Create ReminderWorkflow.

Build:

- scheduled reminders

- configurable timing

- account-level toggles

Output:

- pre-appointment reminders work

### Day 36

Create ReviewRequestWorkflow.

Build:

- post-job request timing

- message generation

- suppression rules

Output:

- review requests can be sent after job completion

### Day 37

Add messages UI.

Build:

- outbound/inbound message timeline

- delivery status view

- related lead/job links

Output:

- communications visible in one place

### Day 38

Add lightweight dashboard metrics.

Show:

- new leads

- booked jobs

- missed calls

- messages sent

- pending review

- average correction rate on extracted fields

Output:

- owner-facing “this is useful” dashboard

### Day 39

Run real-world notification tests.

Test:

- duplicate prevention

- opt-out

- wrong-number handling

- failures and retries

Output:

- messaging is safe enough for beta

### Day 40

Checkpoint:
lead → follow-up loop must work end-to-end.

# Days 41–50: scheduling engine and technician domain

### Day 41

Add technician and availability schema.

Build:

- technicians

- availability_slots

- working hours

- blackout windows

- skill tags

Output:

- scheduling data model exists

### Day 42

Create technician management UI.

Build:

- technician list

- technician detail

- working hours editor

- service area editor

- skill tag editor

Output:

- account owner can configure scheduling inputs

### Day 43

Define scheduling rules in code.

Rules:

- service area eligibility

- business hours

- tech working hours

- skill match

- minimum duration by service type

- travel buffer heuristic

Output:

- deterministic scheduling rules module

### Day 44

Build slot generation.

Input:

- lead/service type/address/preferred time

Output:

- feasible windows

- candidate technicians

- reasons for rejection

### Day 45

Build schedule recommendation scoring.

Score factors:

- skill fit

- time proximity

- technician load balance

- urgency

- service area proximity

Output:

- ranked schedule options

### Day 46

Build schedule recommendation persistence.

Add:

- schedule_recommendations table usage

- API endpoint

- audit events

Output:

- recommended slots are stored and explainable

### Day 47

Create scheduling UI.

Build:

- pending scheduling queue

- recommended windows

- technician assignment preview

- manual override

- confirmation action

Output:

- dispatcher can review and confirm bookings

### Day 48

Create SchedulingWorkflow.

Steps:

- validate lead fields

- generate recommendations

- persist options

- await confirmation if needed

- confirm booking

- trigger confirmation message

Output:

- scheduling is durable and traceable

### Day 49

Add conflict prevention.

Build:

- optimistic lock or transactional booking guard

- overlap detection

- double-book protection

Output:

- booking conflicts are blocked

### Day 50

Scheduling checkpoint.

You should now be able to:

- intake a lead

- generate schedule options

- confirm a booking

- send confirmations

# Days 51–58: pricing estimator

### Day 51

Add pricing domain schema.

Build:

- price_rules

- quotes

Output:

- data model for estimates exists

### Day 52

Create pricing rules UI.

Build:

- service type mappings

- min/max ranges

- after-hours modifier

- urgency modifier

- enable/disable by service

Output:

- owner can configure estimate logic

### Day 53

Build rules-based estimate engine.

Input:

- service type

- urgency

- time window

- region

Output:

- estimate range

- reasons

- policy status

Output:

- estimate logic exists without AI dependency

### Day 54

Build estimate explanation generator.

AI is used only to:

- phrase the range

- explain caveats

- suggest follow-up questions

Output:

- customer-facing wording is generated safely

### Day 55

Add quote guardrails.

Rules:

- unsupported service → no estimate

- low confidence extraction → no estimate

- disallowed account policy → no estimate

- exact value never shown unless enabled

Output:

- dangerous quote behavior blocked

### Day 56

Create estimate review UI.

Build:

- quote panel on lead/job

- range display

- explanation

- audit trail

- policy result

Output:

- dispatcher/owner can inspect quote generation

### Day 57

Create EstimateWorkflow.

Steps:

- gather lead context

- compute rule-based range

- run explanation generator

- validate policy

- persist quote

- optionally attach to outbound messaging

Output:

- estimates are workflow-driven and logged

### Day 58

Pricing checkpoint.

Do not move on until quote outputs are:

- explainable

- rule-backed

- policy-safe

- easy to disable

# Days 59–66: retrieval memory and business-specific knowledge

### Day 59

Add documents and chunks schema.

Build:

- documents

- document_chunks

- retrieval_events

Output:

- retrieval memory data model exists

### Day 60

Build knowledge base upload UI.

Support:

- plain text

- PDF upload path if you choose

- status tracking

- enable/disable docs

Output:

- tenant can upload business docs

### Day 61

Build chunking and embedding pipeline.

Build:

- ingestion worker

- chunker

- embedder

- metadata tagging

- version labels

Output:

- documents become retrievable knowledge

### Day 62

Build retrieval service.

Inputs:

- tenant

- query

- service type

- optional city/zip

- doc type filters

Output:

- top chunks with provenance

Output:

- retrieval works with strong metadata filters

### Day 63

Integrate retrieval into AI tasks.

Use retrieval for:

- FAQ answers

- service area details

- SOP-aware messaging

- business-specific objection handling

Do not use it for scheduling truth or billing truth.

Output:

- AI outputs can be grounded in tenant knowledge

### Day 64

Add retrieval citations to audit logs and model run view.

Output:

- every grounded response shows its evidence

### Day 65

Create KB inspection UI.

Build:

- document list

- chunk preview

- chunk search

- disable stale docs

- version info

Output:

- owner/admin can manage retrieval memory

### Day 66

Retrieval checkpoint.

Test:

- right tenant docs retrieved

- wrong tenant docs never retrieved

- stale docs can be deactivated

- provenance is visible

# Days 67–72: evals, observability, prompt/version control

### Day 67

Create gold datasets.

Build seed datasets for:

- extraction

- scheduling

- estimate policy

- FAQ/retrieval

Output:

- fixed eval fixtures in source control

### Day 68

Build offline eval runner.

Track:

- extraction accuracy

- missing required fields

- scheduling correctness

- quote-policy compliance

Output:

- one command or one job runs evals

### Day 69

Build prompt version management UI.

Build:

- prompt list

- version history

- activate/deactivate

- preview schema

Output:

- prompts are manageable as product artifacts

### Day 70

Build model run explorer.

Show:

- task type

- model

- latency

- cost

- prompt version

- retrieval chunks

- output

- validation result

Output:

- AI debugging becomes practical

### Day 71

Add cost dashboards and alerts.

Track:

- cost per workflow

- cost per account

- high-latency outliers

- failed runs

- manual correction rate

Output:

- cost drift becomes visible

### Day 72

Run regression day.

Break and test:

- prompt changes

- retrieval changes

- provider failures

- malformed transcripts

Fix what fails.

# Days 73–80: launch hardening, billing, onboarding, beta

### Day 73

Build Stripe subscription wiring.

Build:

- plan records

- checkout flow

- webhook sync

- account subscription state

Output:

- you can turn billing on

### Day 74

Add usage metering.

Meter:

- call count or call minutes

- SMS volume

- estimate generation count if needed

Output:

- overage-compatible usage records

### Day 75

Implement plan enforcement.

Examples:

- max technicians

- max monthly leads/calls

- max numbers/features by plan

Output:

- plan boundaries enforced in app

### Day 76

Build onboarding wizard.

Collect:

- business info

- service types

- hours

- service areas

- technicians

- pricing rules

- default templates

Output:

- new account can self-configure the basics

### Day 77

Build support/admin tools.

Include:

- impersonation or safe support access

- workflow replay view

- resend notification

- force re-run extraction

- disable account automations

Output:

- you can support beta users without DB surgery

### Day 78

Write operational runbooks.

Create:

- incident response checklist

- provider outage fallback

- failed workflow recovery steps

- support triage guide

- beta onboarding script

Output:

- maintenance becomes repeatable

### Day 79

Beta simulation day.

Run full scenarios:

- happy path booking

- missed call

- incomplete lead

- no schedule available

- unsupported estimate

- opt-out customer

- provider timeout

Fix only critical issues.

### Day 80

Launch day for first beta cohort.

Do:

- onboard 2–5 tenants manually

- monitor real workflows

- review transcripts

- tune prompts

- freeze scope for 2 weeks except urgent fixes

Output:

- real businesses using the system

# Weekly milestone summary

## End of Day 10

You have:

- repo

- deployment

- auth

- tenant isolation

- app shell

- telemetry

## End of Day 20

You have:

- inbound call intake MVP

- transcript storage

- extraction

- lead creation

- human correction flow

## End of Day 30

You have:

- durable workflows

- retries

- idempotency

- workflow debug UI

## End of Day 40

You have:

- follow-up automation

- confirmations

- reminders

- review requests

- communication timeline

## End of Day 50

You have:

- technicians

- scheduling engine

- booking workflow

- conflict prevention

## End of Day 58

You have:

- estimate engine

- guardrails

- quote review path

## End of Day 66

You have:

- tenant knowledge base

- retrieval

- grounded AI outputs

## End of Day 72

You have:

- evals

- prompt versioning

- cost visibility

- AI debugging

## End of Day 80

You have:

- billing

- onboarding

- support tools

- beta launch readiness

# Daily working rhythm I recommend

For each build day, use this structure:

- first 30 minutes: review yesterday’s blockers and define the one thing that must work today

- next 2–3 hours: deep implementation

- next 30–45 minutes: test the critical path manually

- next 30 minutes: log bugs and decide whether to fix immediately or defer

- last 20 minutes: update build-log.md with:

  - what changed

  - what broke

  - what is next

That simple discipline will save you from losing weeks.

# Non-negotiable execution rules during the 80 days

- Do not start a new subsystem until the current critical path works end-to-end.

- Do not let AI prompt tinkering replace product development.

- Build operator visibility at the same time as automation.

- Every provider integration gets local mocks and one integration test path.

- Every workflow must be replayable and auditable.

- Every week ends with a working demo, not just code.

- Cut scope fast when uncertainty grows.

- Never let the LLM own critical business state transitions.

- Fix duplication, retries, and failure handling before adding features.

- Beta customers do not get custom logic unless it will become productized.

# What to do in parallel with the build

You should also spend a small amount of time each week on customer validation.

Every week:

- talk to 2–3 target operators or owners

- show the latest workflow

- ask where they would not trust it

- ask what would make them pay immediately

- use that feedback only to adjust prioritization, not to explode scope

The build is only useful if it maps to real workflow pain.

If you want, next I will turn this into a project tracker format with weekly milestones, task dependencies, and priority labels you can paste into Linear, Jira, or Notion.

Top of Form

Bottom of Form