# Revised 80‑Day Build Plan (With QA, Architecture Alignment, and Execution Controls)

This plan integrates:
• Original phase structure
• Durable workflow architecture
• AI pipeline + retrieval memory
• Guardrails + evaluation layer
• Full QA lifecycle (unit, integration, E2E, regression, smoke)
• Solo‑founder execution reality

## Phase 0 — Foundation + Engineering Controls

Repo + environments + CI/CD + Supabase + Sentry/PostHog + vendor abstractions.
QA Added:
• Test framework bootstrap (Vitest/Jest)
• CI test gate
• First smoke test: deploy + login + DB read/write
Deliverable: Deployable authenticated shell with passing baseline tests.

## Phase 1 — Tenant + State Layer

Auth, RLS, tenant CRUD domain.
QA Added:
• Unit tests for tenant isolation logic
• Integration tests for auth + DB writes
• Manual security regression checklist
Deliverable: Verified multi‑tenant safety.

## Phase 2 — Lead Intake Vertical Slice

Twilio + Vapi + transcript + extraction + human review UI.
QA Added:
• Extraction accuracy dataset
• Integration test: webhook → lead record
• E2E test: simulated call → lead visible
Deliverable: Reliable structured intake.

## Phase 3 — Workflow Orchestration

Temporal workflows for intake + missed calls + follow‑ups.
QA Added:
• Workflow chaos testing
• Retry/idempotency tests
• Failure recovery manual scripts
Deliverable: Durable business workflows.

## Phase 4 — Automation Value Loop

Confirmation + reminders + review requests.
QA Added:
• Notification regression checklist
• Opt‑out compliance tests
Deliverable: Fully automated follow‑up loop.

## Phase 5 — Scheduling Engine

Deterministic slot engine + technician domain.
QA Added:
• Scheduling scenario test matrix
• Conflict prevention integration tests
Deliverable: Explainable booking recommendations.

## Phase 6 — Pricing Estimator

Rule‑based estimate ranges + AI explanation layer.
QA Added:
• Quote policy compliance tests
• Under‑quote guardrail validation
Deliverable: Safe quoting workflow.

## Phase 7 — Retrieval Knowledge Layer

KB upload + chunking + embeddings + grounded AI.
QA Added:
• Cross‑tenant leakage tests
• Retrieval relevance scoring dataset
Deliverable: Business‑specific intelligence.

## Phase 8 — Eval + Observability Hardening

Gold datasets + cost dashboards + prompt versioning.
QA Added:
• Nightly eval automation
• Performance smoke tests
Deliverable: Production survivability.

## Phase 9 — Beta Launch Stabilization

Onboarding wizard + billing + support tools.
QA Added:
• Full regression cycle
• Release readiness checklist
Deliverable: First paying beta customers.