# Sprint 1 (Days 1–14) — Foundation + Intake Vertical Slice

Goal: Deployable multi‑tenant shell + inbound call → structured lead working.

## Engineering Targets

Monorepo + CI/CD + environments

Supabase schema: accounts, users, leads, calls

Auth + RLS enforcement

Twilio webhook intake

Transcript storage + extraction pipeline

Human review UI

## QA Targets

Unit tests for tenant isolation

Integration test: webhook → DB write

Smoke deploy test

## Demo Outcome

Phone call becomes editable structured lead